|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **PROJECT / GROUP NAME** | **Interface/Customer Group** | | | |
| **Start Date** | March 2th 2021 | **Finish Date** | May 30th 2021 | |
| **Aim /**  **Objective** | This team has several goals during the whole period of working on the project:  At the beginning of the semester, we will collect the functional and non-functional requirements, which will also be added continuously during the following months to guarantee the comprehensiveness of the whole project.  Communicate with the professor and others in order to adjust the rate of progress in time to guarantee the practicability of the project.  Do the acceptance test after most of the work is done. | | | |
| **Work package**  **Manager** | Zheng Zhi | | | |
| **Contributors to this package** | Wu Xiulin, Yang Yadi, Li Zhensheng | | | |
| **Description /**  **Activities** | Task 2.1 Collect the functional user requirements.  2.1.1 Collect the requirements at the beginning of the procedure  2.1.2 Continuously add functional user requirements during the procedure  Task 2.2 Collect the non-functional user requirements  2.2.1 Collect the requirements at the beginning of the procedure  2.2.2 Continuously add non-functional user requirements during the procedure  Task 2.3 Come out with user requirements  Task 2.4 Communicate with the professor and other users  Task 2.5 Do the acceptance test  Task 2.6 Test the work package implementation | | | |
| **Milestones** |  | | | Week |
| M 2.1 Come out with user requirements, may continuously be done in the following weeks  M 2.2 Collect the functional and non-functional user requirements, may continuously be done in the following weeks when adding new requirements  M 2.3 Communicate with the professor and other users normally during the first two months until most of the work of the project has been done  M 2.4 Do the acceptance test  M 2.5 Final Release | | | **2**  **3**  **4**  **10**  **12** |
| **Deliverables** |  | | | Week |
| D 2.1 Get as many as possible functional and non-functional requirements, at the same time come up with requirements by ourselves. Put requirements together and make a plan.  D 2.2 Get more requirements as the supplement  D 2.3 Get suggestions from users and the professor as many as possible.  D 2.4 Get a result of whether the achievement of the whole project so far is running successfully and normally or not. Feed back the result to the other teams. | | | **4**  **6**  **7**  **11** |